MINUTES OF THE SPECIAL MEETING OF THE

KINGSBURY GENERAL IMPROVEMENT DISTRICT BOARD OF TRUSTEES

MONDAY, FEBRUARY 6, 2023

CALL TO ORDER - The meeting was called to order at the Kingsbury General Improvement District office located at 255 Kingsbury Grade, Stateline, Nevada at 12:06 p.m. by Sandra Parks.

PLEDGE OF ALLEGIANCE

ROLL CALL – In attendance were Trustees Parks, Nelson, Trigg and Schorr.  Trustee Yanish was not in attendance.  Also present were General Manager Mitch Dion, Administration & Human Resource Supervisor Judy Brewer and General Counsel Chuck Zumpft.  Public included Mordechai Richler, Rabbi of Chabad Jewish Center.

PUBLIC COMMENT – Mordechai Richler stated he purchased the Market Street building in late March and he commended KGID for their efforts and offered his assistance, if needed.  He then exited the meeting.

APPROVAL OF AGENDA –

M-2/6/2023-1 - Motion by Schorr, seconded by Parks, and unanimously passed to approve the Agenda.

NEW BUSINESS

NO ACTION TOOK PLACE ON THE FOLLOWING ITEMS:

FOR POSSIBLE ACTION:

Building 160 Pineridge Drive architectural services and facilities update.

A written report was provided.  It was explained that the low impact renovation for the upstairs has some challenges with different levels, load bearing walls and the elevator access.  The architects design includes raising the un-level floor, relocating restrooms making them ADA accessible.  In addition, there is no HVAC on the second floor, and the heating and electrical is outdated, and IT would need to be updated.    The proposal is for design and permitting of the improvements.  Dion explained that having KGID acting as the General Contractor has issues with timing and potential conflicts with multiple contractors working onsite.  He reviewed the consulting and design costs previously approved along with construction costs for the first floor.   The construction schedule was reviewed.  TRPA has no concerns with the design and the Douglas County Planning Department has been included.  Tahoe Douglas Fire Department’s determination regarding sprinklers is pending the final design.

Contractor availability is a concern regarding timing for the bids.  The architect is confident there will be several qualified bids and the elevator installation should not cause any delays.

Per Nelson’s request, clarification was provided 	regarding the number of offices and design layout.  She confirmed the bid could be awarded in May and completed by January.    The lease ends in February at Market Street.  The benefits of adding the second-floor renovations to the bid was explained.

Schorr clarified his support for the full renovation of the project including upstairs renovations.  He exited the meeting.

M-2/6/2023-2 - Motion by Nelson, seconded by Trigg, and unanimously passed to approve the District proceed with the refinement of the concept and include the second floor renovations in the design services of Paul Cavin Architect, LLC to make improvements to the boardroom, restrooms, customer service counter and essential systems such as HVAC (mechanical), plumbing, electrical, and communications for back-office operations to be included in the bid package for Building 160 Repairs and Renovations not to exceed $73,000 and authorize the General Manager to execute appropriate contracts.

FINAL PUBLIC COMMENT – None.

UNFINISHED BUSINESS

ADJOURNMENT

M-2/6/2023-3 - Motion by Parks, seconded by Trigg, and unanimously passed to adjourn the meeting at 12:40 p.m.

Respectfully submitted,

Jodie Nelson, Chair

Attest:

Cindy Trigg, Secretary